## Slide 1: Automated spatiotemporal annotation of sound objects in a scene
Einari VAARAS
Kalle LAHTINEN
Mehmet AYDIN
COMP.SGN.250 Signal Processing Innovation Project
Project Plan Presentation

## Slide 2: Project background and terminology
Spatiotemporal data: Where and when something is happening (interest in both time and space dimensions)
Sound object: An object that is detected and classified from the object specific sound
Scene: A simulated or recorded chain of events from which objects and their nature is to be recognized (people talking, car passing by, bird chirping)

## Slide 3: Project background and terminology
Client(s): Archontis Politis and Tuomas Virtanen, Audio Research Group (ARG) at Tampere University
Motivation: Machine learning based modelling used heavily in todays audio research
  Data intensive methods require annotated (labelled) data for training
  Audio data labelling can be laborious
  Spatial labelling done manually is especially difficult to do accurately (humans are not that good at accurately evaluating the direction of arrival of sound)
Goal: To research if 360-degree video data could be used to automatically annotate the spatiotemporal aspect of detected sound objects

## Slide 4: Project organization
Project members: Einari Vaaras, Mehmet Aydin and Kalle Lahtinen
No specific roles defined for the members
Discussion and task assignment on a Telegram-channel
  Tasks are assigned on a weekly basis, so that the workload is evenly distributed among group members
Weekly Teams-meeting with the clients
The project will be finished by the end of the 4th period

## Slide 5: Project Objectives
  The Project objectives are divided into two categories:
    Basic goals
    Advanced Goals
  The separate goals are planned to make sure at least the minimal wanted result for the project is achieved
    If there is time left, the project work can be continued further

## Slide 6: Project Objectives – Basic Goal
  The basic goal is to achieve the minimal wanted results for the Project
  Each Project member gains 5 credits for the project work
  The work spent on the basic goal will be then ~133.3 hours for each project member

## Slide 7: Project Objectives – Basic Goal
  The objectives of the basic goal are as follows:
    Project initialization and planning
    Preliminary study of open-source video object detection and object tracking methods that could be applied in the project
    Designing the scenes that are to be recorded using a 360-video camera and the integrated microphone array
    Recording the designed scenes
    Developing a set of Python scripts for handling the video data frames (basic data handling methods for video)

## Slide 8: Project Objectives – Basic Goal
  The objectives of the basic goal are as follows:
    Developing a set of Python scripts for applying object detection (and possibly object tracking) for the video data frames 4
    Developing a method for outputting the detected visual objects, their locations and the time interval of detection to be used together with spatial audio detection
    Testing the developed video handling scripts with the recorded video data

## Slide 9: Project Objectives – Basic Goal
  The objectives of the basic goal are as follows:
    Developing a method for outputting the detected sound events, their locations and the time interval of detection
    Manually mapping visual object labels with the sound event labels to be used for automated annotation
    Documenting
    Testing the method against manual annotation

## Slide 10: Project Objectives – Advanced Goal
  The advanced goal builds on top of the basic goal
  Each Project member gains 6 credits if the advanced goal is achieved
  The work spent on the project will be then 160 hours for each project member

## Slide 11: Project Objectives – Advanced Goal
  The objectives of the basic goal are as follows:
    Design more complicated and difficult recordings for testing
      Include more classes to be detected
      More separate objects present in the scene simultaneously
      Sound events spatially closer to each other
    Implement spatial audio detection with the video detection

## Slide 12: SWOT
Strengths:
  Strong background in sgn processing and machine learning
  Experience in audio processing and data annotation
Weaknesses:
  Spatial audio processing and 360-video processing completely new tasks

## Slide 13: SWOT
Opportunities:
  Ready made implementations for video detection exist, these can be used as a basis for many subtasks
  Some ready made datasets available
  Clients have a strong expertise on audio processing -> consultation and support available
  A ”proof-of-concept” –project, the result doesnt need to be cutting edge, we aim to investigate if this is worth doing more

## Slide 14: SWOT
Threats:
  The whole project idea is novel and there is not that much research done on it before, so it is possible that the project does not turn out to be successful at all

## Slide 15: Budget
Total working hours for project members: 133.3 h x 3 amount to ~400 hours
With TEK starting salary recommendation this will cumulate to 23.14€/hour * 400hour = 9256€
Advanced goal 480 hours -> 11107€

## Slide 16: Budget
No other expenses (recording devices from the client)
Hours spent by the client: 1h per week, 28h hours in total, 5000 € monthly salary approximation would lead to a total of 814€ project specific expenses
Basic goal estimate: 10070 €
Advanced goal estimate: 11921 €
If you take into account the employer expenses the real total expense will be roughly twice the estimates

## Slide 17
Questions?